## Slide 1
Odessa Error Handling
Prepared for: HPE Financial Services
June 2023

## Slide 2: Odessa Error Handling
  Application Failures
    Odessa Core – Completed in Dev
    Data Hub – Completed in Dev
    Insights / Data Warehouse – Completed in Dev
    Report Builder – In Progress
    Partner Portal – In Progress
  Infra Failures
    Azure PaaS Services – Completed
    VM components – In Progress
    SQL Server on VM – In Progress

## Slide 3: Application Failures
  Solution is reviewed and implemented in Dev
    Logs are Categorized
    Unique reference Ids are mapped to New Relic
    Dashboards are completed and reviewed
  Documentation
    Alert rule configurations
    Steps to gather detailed information from within Odessa system
  Additional sessions requested – To be scheduled
    For Technical team – Alert rule configuration Demo
    For Testing Service team – Review/Test Application failures
Current Status

## Slide 4: Application Failures
  Azure configuration
    Step by step instructions for Alert rule configurations – Approx effort is 2 hours per environment
    Automated solution to promote to higher environments
  Agree on Support model and Odessa’s involvement
    Support Run Book describing all the errors and instructions on how to troubleshoot the same
    Business Team to sign off on error handling
    Azure Dashboard review calls to be done prior to error handling session
    Error & performance monitoring at individual internal component level
Discussion Points

## Slide 5: Proposed next steps
Environment configuration + setup
    Odessa to complete Dev Environment setup + configuration
    Identify an HPEFS IT owner for setup Alert configuration in higher environments
    Odessa team to support HPEFS IT owner with setup and troubleshooting
Support model
    Define/Document the support engagement model during Hypercare
    Odessa to provide RCA + solution against each ticket
    HPEFS to define the repository for support knowledgebase and publish FAQ, RCA and solutions

## Slide 6: Azure Infra – Odessa Scope

## Slide 7: Dashboards in Azure
  Infra
    App Services – Availability, CPU and Memory
    VM – CPU, Network In, Network Out, Disk Read, Disk Write, Available Memory Bytes
    SQL MI – Availability, CPU, Storage Available vs Used
    Storage Account – Blob Capacity, Blob Count, Availability
    Azure Key Vault – Availability
  Performance
    App Services – Requests, Response Time, Data In, Data Out, Operation performance, Dependency performance.
    SQL MI – IO Requests
    Storage Account – Ingress, Egress
    Azure Key vault – Latency, API Hits, API Results
    App Configuration – HTTP Incoming Request Count, HTTP Incoming Request Duration